## Slide 1: Injection Tests of weekend 5th: Status & Plans for the Beam Interlock System
Injection Test Preparation meeting / Sept.02, 08 / B.Puccio

## Slide 2: Extraction BIS
  no change since last Injection Tests
  both OK C
Injection BIS
  no change since last Injection Tests
    ( ALICE & LHCb both enabled) ≠ (ATLAS and CMS not yet activated).
  both OK C
Injection Test Preparation meeting / Sept.02, 08 / B.Puccio

## Slide 3: LHC-ring BIS
  ■ in IR6, we make the following changes:
    Both LBDS are included in the BIS loops (=> no more “tempo loops”)
    LBDS, VAC, PIC, WIC, COLL, BLM (Maskable), BTV & FMCM inputs will be Enabled
    BLM (UNmaskable) inputs will stay disabled
  ■ in IR2, IR3, IR8, IR7 & CCC: no change since last Injection Tests
  i.e. we keep the channels that were previously enabled (or disabled)
  ■ what about the TCDQ (beam2) input ?
  ■ what about the BPM (beam2) input ?
Injection Test Preparation meeting / Sept.02, 08 / B.Puccio

## Slide 4
 | User Systems | L1 | R1 | L2 | R2 | U3 | S3 | L4 | R4 | L5 | R5 | L6 | R6 | U7 | S7 | L8 | R8 | CCR | # |  | Inj1 | Inj2
1 | Collimation (Environmental par.) | o o | o o | o o | o o | o o |  |  |  | o o | o o | o o |  | o o |  | o o | o o |  | 22 |  | • | •
2 | Collimation (Motor positions) |  | o o | o o | o o | o o |  |  |  | o o | o o | o o |  | o o |  | o o | o o |  | 20 |  | • | •
3 | Vacuum system (“sector valves”) | • • |  | • • | • • | • • |  | • • | • • | • • |  | • • | • • | • • |  | • • | • • |  | 24 |  |  | 
 | Vacuum system (“X valves”) |  | • | • | • |  |  |  |  |  | • |  |  |  |  | • | • |  | 6 |  | • | •
4 | PIC for essential circuits | • | • | • | • | • • |  | • | • | • | • | • | • | • • |  | • | • |  | 16 |  |  | 
 | PIC for auxiliary circuits | o | o | o | o | o o |  | o | o | o | o | o | o | o o |  | o | o |  | 16 |  |  | 
5 | BLM at aperture limitations* | • |  | • |  |  | • | • |  | • |  | • |  |  | • | • |  |  | 8 |  |  | 
 | BLM in arcs | o |  | o |  |  | o | o |  | o |  | o |  |  | o | o |  |  | 8 |  |  | 
6 | Fast Magnet Current Change Mon. | o |  |  | o o |  | ooo |  |  |  | o |  | o o |  | ooo |  |  |  | 12 |  | • | •
7 | Warm Magnets Interlock | • |  | • |  | • |  |  | • | • |  | • |  | • |  | • |  |  | 8 |  |  | 
8 | Screens |  |  | o o |  | o o |  |  | o o |  |  |  | o o | o o |  |  |  |  | 8 |  |  | 
9 | RF & Transverse Damper |  |  |  |  |  |  | o o | o o |  |  |  |  |  |  |  |  |  | 4 |  |  | 
10 | Beam excursion (BPM) |  |  |  |  |  |  |  |  |  |  | o o | o o |  |  |  |  |  | 4 |  |  | 
11 | LHC Beam Dumping system |  |  |  |  |  |  |  |  |  |  | • • | • • |  |  |  |  |  | 2 |  | • | •
12 | Operator Buttons |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • • | 2 |  | • | •
13 | Programmed Beam Dump (via Timing) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • • | 2 |  |  | 
14 | Safe Machine Parameters |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • • | 2 |  |  | 
15 | Fast Beam current Change Monitor (BCT) |  |  |  |  |  |  |  | o o |  |  |  |  |  |  |  |  |  | 2 |  |  | 
16 | Beam Aperture Kicker |  |  |  |  |  |  | o o |  |  |  |  |  |  |  |  |  |  | 2 |  |  | 
17 | Injection Kicker |  |  |  | • • |  |  |  |  |  |  |  |  |  |  |  | • • |  | 2 |  | • | •
18 | TCDQ Position |  |  |  |  |  |  |  |  |  |  | o • | • o |  |  |  |  |  | 2 |  |  | 
19 | LHC Access Safety System |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • | 1 |  |  | 
20 | ATLAS (movable device) |  | • • |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2 |  |  | 
21 | ATLAS (Detector part) |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  | 
22 | ATLAS Experiment Magnet |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | • | •
23 | ALICE (Detector part) |  |  |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | • | •
24 | ALICE Experiment Magnet |  |  |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  | 
25 | ALICE-ZDC (movable device) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | • | 
26 | CMS Experiment Magnet |  |  |  |  |  |  |  |  |  | • |  |  |  |  |  |  |  | 1 |  |  | 
27 | CMS (Detector part) |  |  |  |  |  |  |  |  |  | • |  |  |  |  |  |  |  | 1 |  | • | •
28 | TOTEM (movable device) |  |  |  |  |  |  |  |  |  | • • |  |  |  |  |  |  |  | 2 |  |  | 
29 | TOTEM (Detector part) |  |  |  |  |  |  |  |  |  | • |  |  |  |  |  |  |  | 1 |  | • | •
30 | LHCb (Detector part) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • |  | 1 |  | • | •
31 | LHCb (movable device) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • |  | 1 |  |  | 
32 | LHCb Experiment Magnet |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • |  | 1 |  |  | 
33 | LHCF (Detector part) |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  | 
34 | MSI Convertor Sum Fault |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • | •
 |  | • Not Maskable |  |  |  |  | / | o Maskable input |  |  |  |  |  | Total of connections |  |  |  |  | 186 |  | 14 | 13
Plans for Weekend 5th

## Slide 5
 | User Systems | L1 | R1 | L2 | R2 | U3 | S3 | L4 | R4 | L5 | R5 | L6 | R6 | U7 | S7 | L8 | R8 | CCR | # |  | Inj1 | Inj2
1 | Collimation (Environmental par.) | o o | o o | o o | o o | o o |  |  |  | o o | o o | o o |  | o o |  | o o | o o |  | 22 |  | • | •
2 | Collimation (Motor positions) |  | o o | o o | o o | o o |  |  |  | o o | o o | o o |  | o o |  | o o | o o |  | 20 |  | • | •
3 | Vacuum system (“sector valves”) | • • |  | • • | • • | • • |  | • • | • • | • • |  | • • | • • | • • |  | • • | • • |  | 24 |  |  | 
 | Vacuum system (“X valves”) |  | • | • | • |  |  |  |  |  | • |  |  |  |  | • | • |  | 6 |  | • | •
4 | PIC for essential circuits | • | • | • | • | • • |  | • | • | • | • | • | • | • • |  | • | • |  | 16 |  |  | 
 | PIC for auxiliary circuits | o | o | o | o | o o |  | o | o | o | o | o | o | o o |  | o | o |  | 16 |  |  | 
5 | BLM at aperture limitations* | • |  | • |  |  | • | • |  | • |  | • |  |  | • | • |  |  | 8 |  |  | 
 | BLM in arcs | o |  | o |  |  | o | o |  | o |  | o |  |  | o | o |  |  | 8 |  |  | 
6 | Fast Magnet Current Change Mon. | o |  |  | o o |  | ooo |  |  |  | o |  | o o |  | ooo |  |  |  | 12 |  | • | •
7 | Warm Magnets Interlock | • |  | • |  | • |  |  | • | • |  | • |  | • |  | • |  |  | 8 |  |  | 
8 | Screens |  |  | o o |  | o o |  |  | o o |  |  |  | o o | o o |  |  |  |  | 8 |  |  | 
9 | RF & Transverse Damper |  |  |  |  |  |  | o o | o o |  |  |  |  |  |  |  |  |  | 4 |  |  | 
10 | Beam excursion (BPM) |  |  |  |  |  |  |  |  |  |  | o o | o o |  |  |  |  |  | 4 |  |  | 
11 | LHC Beam Dumping system |  |  |  |  |  |  |  |  |  |  | • • | • • |  |  |  |  |  | 2 |  | • | •
12 | Operator Buttons |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • • | 2 |  | • | •
13 | Programmed Beam Dump (via Timing) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • • | 2 |  |  | 
14 | Safe Machine Parameters |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • • | 2 |  |  | 
15 | Fast Beam current Change Monitor (BCT) |  |  |  |  |  |  |  | o o |  |  |  |  |  |  |  |  |  | 2 |  |  | 
16 | Beam Aperture Kicker |  |  |  |  |  |  | o o |  |  |  |  |  |  |  |  |  |  | 2 |  |  | 
17 | Injection Kicker |  |  |  | • • |  |  |  |  |  |  |  |  |  |  |  | • • |  | 2 |  | • | •
18 | TCDQ Position |  |  |  |  |  |  |  |  |  |  | o • | • o |  |  |  |  |  | 2 |  |  | 
19 | LHC Access Safety System |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • | 1 |  |  | 
20 | ATLAS (movable device) |  | • • |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2 |  |  | 
21 | ATLAS (Detector part) |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  | 
22 | ATLAS Experiment Magnet |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | • | •
23 | ALICE (Detector part) |  |  |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | • | •
24 | ALICE Experiment Magnet |  |  |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  | 
25 | ALICE-ZDC (movable device) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | • | 
26 | CMS Experiment Magnet |  |  |  |  |  |  |  |  |  | • |  |  |  |  |  |  |  | 1 |  |  | 
27 | CMS (Detector part) |  |  |  |  |  |  |  |  |  | • |  |  |  |  |  |  |  | 1 |  | • | •
28 | TOTEM (movable device) |  |  |  |  |  |  |  |  |  | • • |  |  |  |  |  |  |  | 2 |  |  | 
29 | TOTEM (Detector part) |  |  |  |  |  |  |  |  |  | • |  |  |  |  |  |  |  | 1 |  | • | •
30 | LHCb (Detector part) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • |  | 1 |  | • | •
31 | LHCb (movable device) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • |  | 1 |  |  | 
32 | LHCb Experiment Magnet |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • |  | 1 |  |  | 
33 | LHCF (Detector part) |  | • |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  | 
34 | MSI Convertor Sum Fault |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | • | •
 |  | • Not Maskable |  |  |  |  | / | o Maskable input |  |  |  |  |  | Total of connections |  |  |  |  | 186 |  | 14 | 13
plans for the 10th
On Monday 8th (?): we’ll need time and access to UA, UJ areas for enabling the channels in the different points…

## Slide 6: Injection Tests of weekend 5th: Status & Plans for the Safe Machine Parameters System
Injection Test Preparation meeting / Sept.02, 08 / B.Puccio

## Slide 7: SMP for SPS
  no change since last Injection Tests:
    - working properly, with the transmission of real values.
SMP for LHC
  no change since last Injection Tests:
    Transmitted Energy value is real data coming from the BETS system in IR6
    Safe Beam Flags forced to TRUE
    All other Flags (Moveable Devices Allowed In, Stable Beams, Beam Presence 1 & 2) = FALSE
    Beam Intensity 1 & 2 = 0
Injection Test Preparation meeting / Sept.02, 08 / B.Puccio

## Slide 8: for the 10th
  Currently setting up both interfaces between BCT systems and SMP:
    BCT-DC interface for collecting Beam Intensity 1 & 2 and for producing the Safe beam Flags 1 & 2
    BCT-FR interface for getting the Beam Presence Flags
Injection Test Preparation meeting / Sept.02, 08 / B.Puccio
  Tests and checks are on going. In involving the Timing team as well.
  Do our best for having both available for the 5th.
  Could be optimistic for having them for the 10th…

## Slide 9: end
Injection Test Preparation meeting / Sept.02, 08 / B.Puccio